# Waze User Churn Prediction Model Proposal

## Overview:

This project aims to develop a machine learning model to predict user churn for the Waze app. The model will help identify users at risk of churning and provide insights to improve user retention and overall business growth.

| Milestone | Tasks | Deliverables/Reports | Relevant Stakeholder (Optional Activity) |
| --- | --- | --- | --- |
| 1 | Write a project proposal Plan | - Global-level project document | Sylvester Esperanza |
| 1a | Establish structure for project workflow (PACE) Plan |  | Ursula Sayo |
| 2 | Begin exploring the data Plan | - Data files ready for EDA | Chidi Ga |
| 2a | Data exploration and cleaning Analyze |  | Chidi Ga |
| 3 | Compute descriptive statistics Analyze and Construct | - EDA report | May Santner |
| 3a | Visualization building Analyze and Construct | - Tableau dashboard/visualizations | Chidi Ga |
| 4 | Conduct hypothesis testing Analyze | - Analysis of testing results between two important variables | May Santner |
| 4a | Compile summary information about the data Analyze and Construct |  | Chidi Ga |
| 5 | Build a regression model Analyze and Construct |  | Chidi Ga and May Santner |
| 5a | Evaluate the model Analyze | - Determine the success of the model | May Santner |
| 6 | Build a machine learning model Construct | - Final model | Chidi Ga |
| 6a | Communicate final insights with stakeholders Execute | - Report to all stakeholders | Harriet Hadzic |